# Project Charter

LeadLab Portal

### Project Title

LeadLab Portal

### Description

The LeadLab Portal will provide a centralized platform on Microsoft SharePoint for participants to access recorded training sessions from LeadLab events. The portal will allow users to filter sessions by category and date, download supporting materials, and access content from both desktop and mobile devices. This initiative aims to improve training accessibility, knowledge retention, and participant engagement by making critical training materials available on demand.

### Business Case

The LeadLab Portal is a solution to ensure participants who cannot attend live LeadLab training events can still benefit from the content. By using the existing SharePoint infrastructure, the project minimizes costs while extending the reach of the organization’s leadership development programs. The portal supports continuous learning, ensuring that leadership and development materials are accessible and organized for easy navigation and retrieval.

### Resources Preassigned

| Name | Role/Title |
| --- | --- |
| Joven Francis C. Agno | Lead Dev / Project Manager |

### Stakeholders

| Name | Role/Title |
| --- | --- |
| Carmien Sarmiento | Owner |
| Stephen Salainti | Sponsor |
| Ryann Micua | Technical Adviser |

### Stakeholder Requirements as Known

| Name | Requirement |
| --- | --- |
| Ryann | Single Sign-On (SSO) using Microsoft 365 credentials. |
| Carmen | Users can filter sessions by category and date, and search for specific sessions. |
| Joven | Optimized for use across desktops, tablets, and mobile devices. |
| Carmen | Provide supporting materials such as slides and documents alongside videos. |

### Deliverables

| Deliverable | Description |
| --- | --- |
| Functional LeadLab Portal hosted on SharePoint. | Portal where all participants can access |

### Assumptions

| Assumptions | Impact on Project |
| --- | --- |
| SharePoint’s existing storage and performance capabilities are sufficient to handle video hosting and participant usage. | No additional costs for upgrading storage or performance capabilities. |
| Participants have access to devices (desktop, mobile) that support SharePoint usage. | Training materials will be accessible to all participants, maximizing adoption and engagement. |
| Content will be available on time from the training team for upload before the next LeadLab event. | Timely delivery ensures materials are prepared, reviewed, and uploaded without delays. |

### Constraints

| Constraints | Effect on Project |
| --- | --- |
| The project will rely solely on SharePoint’s basic functionality for video hosting, without advanced features such as Microsoft Stream or video analytics. | No tracking or insights into participant engagement with the videos (e.g., whether they watched the full video or only part of it), limiting the ability to evaluate training effectiveness. |
| Storage limitations could become a concern if the volume of video content grows significantly | SharePoint’s storage quota may be insufficient if the project involves a high volume of video content, potentially leading to delays or additional costs to secure more storage. |
| The project must be completed within the existing SharePoint environment without custom development | Certain user requirements, like enhanced video playback or search functionality, may not be feasible if they rely on custom development. |

### High-level Project Risks

| Risk | Mitigation Plan |
| --- | --- |
| Performance Issues: Video buffering or slow loading times may affect the user experience, especially if SharePoint’s capabilities are stretched by heavy usage. | Conduct stress testing in SharePoint with expected user volumes to identify performance bottlenecks in advance. |
| Storage Overload: As video content accumulates, additional storage might be required, which could increase costs or delay the project. | Upload all videos to Youtube |
| User Adoption: There is a risk that participants may not fully engage with the portal unless adequate communication and training are provided. | Send out clear and engaging communication about the portal, emphasizing its purpose, benefits, and how to use it effectively. |
| There’s a chance the existing environment may not meet all project needs, requiring compromises or manual workarounds that could reduce productivity. | Focus on delivering the most critical features within the environment and defer non-essential needs. |
| If participants have trouble navigating or using SharePoint for video playback, it could hinder accessibility and engagement. | Ensure all content is accessible, including captions for videos and clear navigation labels. |
| Project timelines may slip, impacting the event’s readiness and participant experience. | Designate responsible team members for each deliverable to ensure accountability. |
| Participants may face accessibility barriers if their devices do not support SharePoint, reducing engagement and completion rates. | Identify the minimum technical requirements for accessing SharePoint and communicate these to participants beforehand. |