# Project Closure Report

LeadLab Portal

### Project Overview

Project Title: LeadLab Portal

Description: The LeadLab Portal will provide a centralized platform on Microsoft SharePoint for participants to access recorded training sessions from LeadLab events. The portal will allow users to filter sessions by category and date, download supporting materials, and access content from both desktop and mobile devices. This initiative aims to improve training accessibility, knowledge retention, and participant engagement by making critical training materials available on demand.

Start Date: December 10, 2024

Completion Date: January 16, 2025

## Objectives and Scope

The primary objective of the LeadLab Portal project was to create a centralized platform hosted on Microsoft SharePoint, enabling participants to access recorded training sessions from LeadLab events. The scope included:

- Providing users with the ability to filter training sessions by category and date.

- Enabling downloads of supporting materials such as slides and documents.

- Ensuring accessibility across desktop, tablet, and mobile devices.

- Implementing Single Sign-On (SSO) using Microsoft 365 credentials.

The portal was designed to enhance training accessibility, improve knowledge retention, and increase participant engagement through on-demand access to critical training materials.

## Project Deliverables

The project successfully delivered:

- Functional LeadLab Portal on SharePoint: Fully operational portal allowing users to filter sessions, search for content, and download materials.

- Training Material Accessibility: Timely upload of training sessions and supplementary materials.

- Multi-device Optimization: Compatibility with desktops, tablets, and mobile devices.

## Final Project Performance

| Schedule | The project was successfully completed earlier than expected |
| --- | --- |
| Budget | This project did not have a budget allocation. Therefore, no expenses were incurred during its execution. |

## Lessons Learned

- Leverage Advanced Features Earlier: Incorporating tools like Microsoft Stream could enhance user experience and engagement insights.

- Proactive Risk Mitigation: Stress testing and clear communication ensured risks like performance and user adoption were effectively managed.

- User Feedback Integration: Regular stakeholder engagement helped refine requirements and prioritize features critical for the portal's success.

- Scalability Considerations: Early recognition of SharePoint’s storage constraints highlighted the need for scalable solutions in future projects.

## Recommendations and Next Steps

- Evaluate Advanced Analytics Options: Explore integrating tools for video engagement insights to improve the evaluation of training effectiveness.

- Enhance Portal Features: Consider additional functionalities, such as advanced search and playback options, if resources allow.

- Monitor Storage Usage: Regularly assess SharePoint storage capacity and evaluate external hosting as content grows.

- Continuous User Training: Offer periodic training sessions to ensure participants maximize the portal’s features.

If additional customizations are required for the portal, please feel free to reach out to our IT staff for assistance.

## Acknowledgments

We would like to express our gratitude to all individuals and teams who contributed to the successful completion of this project.

Special thanks to:

- Stephen Salainti

- Carmen Sarmiento

- Jessica Vicente

- Ryann Micua

- Mervin Mani

- Kim Baliton

Your collaboration and efforts have been instrumental in achieving the project’s goals.